# Execution Map V1 — Cross-Epic Delivery Plan

Purpose: Define end-to-end capability slices across epics. This document guides execution order, ensures user-visible value delivery, and must be updated after each ticket or slice completion.

# Slice 1 — Supplier Visibility

Goal:
Expose supplier evaluation results and status via API for internal/admin visibility.

Pulls From:
- Epic 1 (1.7, 1.8)

Outputs:
- Supplier status API
- Evaluation history API

Dependencies:
- Tickets 1.1–1.6 complete

Replit Execution Prompt:
Implement GET /api/suppliers with sellableStatus, eligibilityStatus, commercialScore, pathway. Add GET /api/suppliers/:id/evaluations and transitions endpoints. Do not modify existing schema.

# Slice 2 — Admin Control Layer

Goal:
Allow admin users to override supplier states with audit enforcement.

Pulls From:
- Epic 1 (1.9, 1.10)

Outputs:
- Admin transition API
- Publish endpoint with gating

Dependencies:
- Slice 1 complete

Replit Execution Prompt:
Expose POST /api/admin/suppliers/:id/transition using transitionTo. Enforce justification required for ADMIN/FOUNDER. Add POST /publish endpoint using markPublished with threshold checks.

# Slice 3 — Buyer-Ready Supply

Goal:
Expose SELLABLE suppliers for external consumption.

Pulls From:
- Epic 1
- Marketplace Epic (future)

Outputs:
- Filtered supplier listing (SELLABLE only)

Dependencies:
- Slice 2 complete (publish gate enforced)

Replit Execution Prompt:
Create GET /api/suppliers?sellable=true filtering sellableStatus=SELLABLE or PUBLISHED. Ensure no unpublished suppliers leak.

# Slice 4 — AI Scoring Reliability

Goal:
Improve robustness of AI scoring pipeline.

Pulls From:
- Epic 1 service layer
- Future AI improvements

Outputs:
- Retry logic for scoring
- Validation of AI outputs

Dependencies:
- Existing scoring system

Replit Execution Prompt:
Add retry logic to scoreSupplier. Validate exportReadinessScore is non-null. Log scoring latency and failures.

# Slice 5 — System Durability (V2)

Goal:
Ensure no evaluation jobs are lost using a queue-based architecture.

Pulls From:
- Post-MVP System Plan

Outputs:
- Job queue
- Worker service
- Persistent retries

Dependencies:
- All previous slices stable

Replit Execution Prompt:
Create jobs table. Insert evaluation job on onboarding instead of setImmediate. Build worker to process jobs and retry with backoff. Do not modify evaluation logic.

# Maintenance Instructions

After each ticket:
- Update slice status
- Add new dependencies
- Adjust execution order if needed
- Record new risks or learnings