# Execution Map V1 — Cross-Epic Delivery Plan

Purpose: Define end-to-end capability slices across epics. This document guides execution order, ensures user-visible value delivery, and must be updated after each ticket or slice completion.

## Slice 1 — Supplier Visibility

Goal: Expose supplier evaluation results and status via API for internal/admin visibility.

Pulls From:

- Epic 1 (1.7, 1.8)

Outputs:

- Supplier status API

- Evaluation history API

Dependencies:

- Tickets 1.1–1.6 complete

Replit Execution Prompt: Implement GET /api/suppliers with sellableStatus, eligibilityStatus, commercialScore, pathway. Add GET /api/suppliers/:id/evaluations and transitions endpoints. Do not modify existing schema.

## Slice 2 — Admin Control Layer

Goal: Allow admin users to override supplier states with audit enforcement.

Pulls From:

- Epic 1 (1.9, 1.10)

Outputs:

- Admin transition API

- Publish endpoint with gating

Dependencies:

- Slice 1 complete

Replit Execution Prompt: Expose POST /api/admin/suppliers/:id/transition using transitionTo. Enforce justification required for ADMIN/FOUNDER. Add POST /publish endpoint using markPublished with threshold checks.

## Slice 3 — Buyer-Ready Supply

Goal: Expose SELLABLE suppliers for external consumption.

Pulls From:

- Epic 1

- Marketplace Epic (future)

Outputs:

- Filtered supplier listing (SELLABLE only)

Dependencies:

- Slice 2 complete (publish gate enforced)

Replit Execution Prompt: Create GET /api/suppliers?sellable=true filtering sellableStatus=SELLABLE or PUBLISHED. Ensure no unpublished suppliers leak.

## Slice 4 — AI Scoring Reliability

Goal: Improve robustness of AI scoring pipeline.

Pulls From:

- Epic 1 service layer

- Future AI improvements

Outputs:

- Retry logic for scoring

- Validation of AI outputs

Dependencies:

- Existing scoring system

Replit Execution Prompt: Add retry logic to scoreSupplier. Validate exportReadinessScore is non-null. Log scoring latency and failures.

## Slice 5 — System Durability (V2)

Goal: Ensure no evaluation jobs are lost using a queue-based architecture.

Pulls From:

- Post-MVP System Plan

Outputs:

- Job queue

- Worker service

- Persistent retries

Dependencies:

- All previous slices stable

Replit Execution Prompt: Create jobs table. Insert evaluation job on onboarding instead of setImmediate. Build worker to process jobs and retry with backoff. Do not modify evaluation logic.

## Maintenance Instructions

After each ticket:

- Update slice status

- Add new dependencies

- Adjust execution order if needed

- Record new risks or learnings