# FINCAVA — Admin Ingestion Module
FULL Execution Plan (Detailed Prompts + Preflight + UI Tests)

# P2-T1 — Discovery Expansion

REPLIT PROMPT:
(Already executed previously — included for completeness)
- Enable 1-level traversal with strict limits:
  MAX_DEPTH=1, MAX_LINKS_PER_RESULT=3, MAX_TOTAL_LINKS=10
- Add log event DISCOVERY_EXPANSION_USED

PREFLIGHT:
- Run discovery query and save 5 results
- Confirm no existing traversal logic

ROLLBACK:
- Revert rule to no traversal

MANUAL TEST:
1. Go to Admin UI → Ingestion → Discovery
2. Enter "coffee suppliers Colombia"
3. Click "Run Discovery"
4. Save results
5. Apply change and restart
6. Repeat search
7. Compare:
   - website presence
   - category clarity
8. Open Logs panel → filter DISCOVERY_EXPANSION_USED

REPLIT TEST:
Call discovery endpoint twice and compare outputs and logs

# P2-T2 — Batch Confirmation Efficiency

REPLIT PROMPT:
- Add POST /api/admin/ingestion/batch-confirm
- Accept array of lead IDs
- Process in loop with existing confirm logic
- Ensure idempotency (skip already confirmed)

PREFLIGHT:
- Confirm single confirm endpoint works
- Confirm leads exist in DB

ROLLBACK:
- Remove batch endpoint
- Revert UI button

MANUAL TEST:
1. Admin UI → Ingestion → Structured Leads
2. Select multiple leads (checkboxes)
3. Click "Confirm Selected"
4. Navigate to Suppliers page
5. Verify all appear
6. Refresh page and confirm persistence

REPLIT TEST:
POST batch confirm with 5 IDs → verify DB inserts

# P2-T3 — Remove DB Batch Size Constraint

REPLIT PROMPT:
- Locate CHECK constraint on batch_size
- Drop constraint
- Add validation in API layer (max configurable)

PREFLIGHT:
- Run \d table to confirm constraint exists
- Confirm current limit behavior

ROLLBACK:
- Recreate CHECK constraint

MANUAL TEST:
1. Admin UI → Ingestion → Batch Submit
2. Submit >5 leads
3. Confirm success
4. Check no DB errors

REPLIT TEST:
Submit batch size 10 via API → expect success

# P2-T4 — Ingestion Funnel Logging

REPLIT PROMPT:
- Add logs at stages:
  DISCOVERED, STRUCTURED, SUBMITTED, SELLABLE
- Use logger.info with event field

PREFLIGHT:
- Confirm logging system working

ROLLBACK:
- Remove added logs

MANUAL TEST:
1. Run full ingestion flow
2. Open Logs
3. Filter by event names
4. Verify sequence:
   DISCOVERED → STRUCTURED → SUBMITTED → SELLABLE

REPLIT TEST:
Trigger ingestion pipeline and assert logs exist

# P2-T5 — Placeholder Status Exposure

REPLIT PROMPT:
- Add field: status="UNVERIFIED_INFERRED" in product response
- Do not change schema (computed field only)

PREFLIGHT:
- Confirm current API response

ROLLBACK:
- Remove field

MANUAL TEST:
1. Open Marketplace page
2. Inspect product cards
3. Open network tab → check API response
4. Confirm status field present

REPLIT TEST:
Call marketplace endpoint → verify status field

# P2-T6 — Duplicate Override Tracking

REPLIT PROMPT:
- Log duplicate overrides:
  event="DUPLICATE_OVERRIDE"
  include adminId + supplierId

PREFLIGHT:
- Confirm duplicate detection working

ROLLBACK:
- Remove logging

MANUAL TEST:
1. Create duplicate supplier (same name/location)
2. Trigger duplicate detection
3. Override duplicate
4. Check logs for DUPLICATE_OVERRIDE

REPLIT TEST:
Simulate duplicate via API and verify log

# P2-T7 — Confidence Score Split

REPLIT PROMPT:
- Add public_trust_score field
- Keep internal confidence_score unchanged
- Map subset of signals

PREFLIGHT:
- Confirm existing scoring logic

ROLLBACK:
- Remove public_trust_score

MANUAL TEST:
1. Admin UI → Supplier Detail
2. Open supplier record
3. Inspect API response
4. Verify both scores present

REPLIT TEST:
Call supplier endpoint → assert both fields exist