# Post-MVP System Plan: Monitoring, Queue Architecture, and Roadmap

# 2. Monitoring Dashboard

Core Metrics:

- Evaluations per minute

- Success vs failure counts

- Retry count and average attempts

- Time to sellable status (latency)

- State distribution (NOT_READY, ELIGIBLE, SELLABLE, PUBLISHED)

Dashboard Layout:

1. System Health: success rate, failures, retries

2. Pipeline Timing: average and max latency

3. Funnel: supplier progression through states

4. Errors: NotFoundError frequency and unexpected errors

Implementation:

- Use logs or SQL queries for initial metrics

- Example: evaluations per hour query

# 3. Queue-Based V2 (Durability Upgrade)

Problem:

Current system uses in-memory async execution (setImmediate), which can lose jobs on crash.

Solution:

Introduce a job queue system for durability and retries.

Option A: Database-backed Queue

jobs table structure:

- id, type, payload (JSONB), status, attempts, run_at, created_at

Flow:

- Onboarding inserts job

- Worker polls jobs and executes evaluateSupplier

- Retries update attempts and run_at

Option B: External Queue (future)

- Redis + BullMQ, SQS, or Kafka

Retry Strategy:

- attempt 1: immediate

- attempt 2: +10s

- attempt 3: +30s

- attempt 4: +2min

Benefits:

- No lost evaluations

- Persistent retries

- Visibility into failed jobs

# 4. Post-MVP Roadmap (V2)

Reliability:

- Replace setImmediate with queue

- Persist retries

- Dead-letter queue

Observability:

- Metrics dashboard

- Alerting on failures

- Correlation tracing

Performance:

- Batch processing

- Worker concurrency

Data Integrity:

- Prevent duplicate evaluations

- Add constraints if needed

UX / Product:

- Admin re-evaluation tools

- Display evaluation history

AI Pipeline:

- Retry scoring separately

- Track latency

Infrastructure:

- Introduce queue system

- Separate worker service

Known Limitations (MVP):

- In-memory async execution

- Limited retry window

- No guaranteed execution on crash

Upgrade Priority:

1. Queue system

2. Monitoring dashboard

3. Alerting

4. Admin tools